PRODUCT REQUIREMENTS DOCUMENT

# MeasureOnce Product Requirements Document

Portfolio MVP and Retailer Pilot Plan

Decision requested Approve the revised product scope: use the current storefront as the shopper-facing shell, add a real evidence layer for cross-brand fit translation and abstention, and defer production commerce, cross-retailer portability, and agent integrations until the core fit claim is demonstrated.

| Document field | Details |
| --- | --- |
| Author | Lekhashree Srinath Reddy |
| Version | 2.0 |
| Date | 15 September 2026 |
| Status | Draft for portfolio review |
| Audience | Product, Design, Engineering, ML, Data, Legal, Retailer Operations |
| Product stage | Working portfolio MVP with a defined path to a single-retailer pilot |
| Primary decision | Fund the evidence-building phase before production integration |

Working backwards from a shopper who knows one garment fits and wants confidence in the next one

# Executive Summary

MeasureOnce helps a shopper choose a size in an unfamiliar brand by starting with a garment they already own and trust. The product translates that known fit into a recommendation for the target garment. It also says when the available evidence is too weak to make a responsible recommendation.

The current Next.js build proves that the shopper journey can be understandable and engaging. It includes a 200-product multi-brand catalog for women and men, three garment views per product, a Fit Passport flow, separate feedback for waist, hip, chest, shoulders, body length and sleeves, a product recommendation screen, a bag and a simulated checkout. The profile and bag persist locally in the browser.

The build does not yet prove that the recommendation is correct. Product measurements and confidence values are sample data. There is no chart extraction pipeline, corrected measurement layer, behavioral model, calibrated confidence, explicit abstention state, internal dashboard, retailer integration, production authentication or payment processing. The revised scope treats the current site as the experience shell and makes fit evidence the next product milestone.

The product decision Keep the broad catalog for storytelling, but narrow the evidence work to women's and men's trousers and jeans. Build a reliable garment schema, synthetic ground truth, cross-brand recommendation logic, calibrated confidence and abstention. A public case study should demonstrate those capabilities before the team adds more commerce features.

## What Changed From Version 1

| Area | Version 2 decision |
| --- | --- |
| Prototype definition | The v1 document specified a three-day Python, FastAPI and Streamlit build. The actual product is a Next.js retail experience. Version 2 makes that implementation the starting point and defines the missing evidence layer. |
| Fit feedback | One overall fit answer is replaced by independent body-region signals. A shopper can say the length is perfect while the waist is too tight or too loose. |
| Confidence | A fixed numeric score is not acceptable. The MVP uses qualitative confidence unless the score is calibrated against labeled outcomes. |
| Abstention | ABSTAIN remains a required product response. It is now a launch gate for the portfolio evidence milestone because the current build always produces an answer. |
| Catalog strategy | The storefront keeps 200 styles for visual breadth. Model validation starts with trousers and jeans, where waist, hip, rise, inseam, stretch and silhouette can be compared clearly. |
| Commerce scope | Bag and checkout demonstrate continuity inside a fictional retailer. They are not MeasureOnce's core product and do not count as proof of fit intelligence. |
| Public portfolio readiness | Retailer photography must be replaced with licensed or original images before public publication. Sample measurements and recommendations must remain clearly labeled until they are backed by evidence. |

## Document Map

Product decision and problem

Users goals and product principles

Customer journeys and requirements

Data and recommendation approach

Metrics experiments rollout and risks

Current implementation audit and schemas

# Product Decision

We will build MeasureOnce as an embedded fit-intelligence layer for one multi-brand retailer. The portfolio site will continue to simulate that retailer so the complete customer journey can be tested without a production partner. The Fit Passport can later become portable across participating retailers, but cross-retailer data sharing is outside the first pilot.

The next milestone is complete when a reviewer can see why a size was recommended, inspect the garment evidence behind it, and observe the product abstain when evidence is insufficient. A polished storefront without those capabilities is useful design work, but it does not validate the product thesis.

# Problem

Clothing size labels do not describe a consistent physical reality. A shopper who wears one size in a familiar brand may need a different label in another brand, another product line or another silhouette. Published size charts help, but they may describe design intent rather than the garments that shipped. The result is uncertainty, bracketing, abandoned purchases and avoidable returns.

Most fit tools ask shoppers to describe their bodies, infer a size from purchase history or rely on the same unverified charts. MeasureOnce starts with a garment the shopper already knows. That garment becomes a fit anchor. The product compares the anchor with the target garment and adjusts for category, silhouette, stretch and the shopper's stated fit preferences.

# Product Thesis

A shopper is not a size label. A useful fit profile is a set of relationships between the shopper, garments and outcomes. If MeasureOnce can represent garments consistently, verify the most important measurements and learn from keeps and returns, one known-good garment can provide useful cross-brand signal without a body scan.

Core promise Tell us one garment that fits the way you like. We will translate that fit to another brand, explain the answer and say when we do not know.

## Product Position

MeasureOnce is designed as a widget and API inside a retailer or brand experience. The standalone website is a portfolio demonstration and a future place to manage the Fit Passport. It is not intended to become a competing fashion marketplace.

# Users and Jobs

| User | Job | Product response |
| --- | --- | --- |
| First-time shopper | Choose a size without creating an account or completing a long questionnaire. | Item-level guidance first; ask one high-value question only when it changes the answer. |
| Returning shopper | Use garments I kept to recommend a size in a brand I have never bought. | A clear recommendation, reason, confidence and editable Fit Passport. |
| Shopper with mixed fit | Describe what works and what does not on the same garment. | Independent feedback for waist, hip, chest, shoulders, length and sleeves. |
| Sparse-tail shopper | Avoid a confident answer built on weak or unrepresentative data. | An honest abstention and useful garment information. |
| Retailer product leader | Reduce fit-related returns without hiding a conversion or margin cost. | A randomized pilot with margin and conversion guardrails. |
| Merchandising and fit team | Find where published charts disagree with product reality. | Provenance, measurement corrections, review queues and reversible changes. |
| Warehouse operator | Capture useful measurements without slowing every return. | A sampled protocol with time limits and quality checks. |
| Brand partner | Understand fit problems without losing control of published product data. | Early access to correction evidence and a dispute path. |

## Primary User Story

Jane owns a pair of Brand A wide-leg trousers in size 2. The length is perfect, the hips feel right and the waist is slightly loose. She is considering Brand B for the first time. MeasureOnce should recommend the Brand B size that best matches those region-level signals, explain the tradeoff and abstain if the available garment data cannot distinguish between sizes.

# Goals

| ID | Goal | How we know |
| --- | --- | --- |
| G1 | Prove cross-brand transfer | On a labeled synthetic or pilot set, recommend the correct target-brand size for shoppers with a known-good garment and no target-brand history. |
| G2 | Build trustworthy garment data | Represent chart, corrected and measured values with source, confidence, region and version. |
| G3 | Capture fit as separate signals | Store direction by body region so one garment can be good in one area and poor in another. |
| G4 | Express uncertainty honestly | Return a recommendation only when evidence clears the threshold; otherwise return ABSTAIN with a reason. |
| G5 | Preserve shopper control | Make profile data optional, editable, exportable and deletable. Do not require photos or scans. |
| G6 | Measure business value | Test fit-related returns against a randomized control and protect margin per order and product-page conversion. |

# Non Goals

Owning product discovery, inventory, fulfillment or checkout. Those remain retailer responsibilities.

Body scanning, biometric templates or virtual try-on in the first release.

Predicting exact body measurements from one garment.

Guaranteeing fit or always returning a size.

Pooling raw purchase histories or proprietary garment measurements across retailers in the first pilot.

Production-scale agent integrations before the shopper and garment evidence paths work.

Expanding model validation across every apparel category before trousers and jeans pass the evidence gates.

# Product Principles

| Principle | What it means |
| --- | --- |
| Evidence before confidence | The interface should never show a precise score unless the model is calibrated against outcomes. Qualitative labels are safer for the MVP. |
| Garments anchor fit | A known-good garment locates the shopper in fit space. It does not reveal the shopper's exact body dimensions. |
| Fit is regional | The same garment can be right in length and wrong at the waist. The profile preserves each signal. |
| One useful question | Ask only when the answer can change the recommendation. Anonymous visitors still receive item-level guidance. |
| Abstention is a product outcome | A weak answer is presented as uncertainty, never as a size with a small confidence number. |
| Provenance is visible | Every garment measurement records where it came from and how much confidence the system has in it. |
| Shopper control is explicit | A shopper chooses whether a fit anchor is saved and can edit or delete it later. |
| The retailer owns commerce | MeasureOnce fits under the retailer's size selector and does not block add to cart. |

# Experience Overview

Discover. The shopper sees the retailer's normal catalog and product detail experience.

Ask. MeasureOnce offers item-level guidance and, when useful, asks for one garment the shopper already knows.

Describe. The shopper identifies brand, garment type and size, then rates relevant fit areas independently.

Translate. The system compares the anchor with each candidate size using garment measurements, silhouette and stretch class.

Answer. The shopper receives a size and reason, or an abstention with the missing evidence explained.

Learn. If the shopper saves the anchor or later reports a keep or return, the Fit Passport and garment record update.

## Category Aware Feedback

The current build shows six fit areas for every garment. That proves mixed feedback, but the production interaction should show only the areas that matter for the selected category. Trousers and jeans prioritize waist, hip or seat, thigh, rise and inseam. Shirts prioritize chest, shoulders, body length and sleeves. Dresses may combine bust, waist, hip and body length. Every area includes Not applicable and Not sure where needed.

# Customer Journeys

## Anonymous Shopper

The shopper opens a product page and selects Find my fit.

MeasureOnce shows an item-level fit flag based on garment data and aggregate outcomes.

If one anchor would materially improve the answer, the shopper can provide it without creating an account.

The session may produce a personalized recommendation or abstention. Nothing persists unless the shopper chooses to save it.

## New Fit Passport

The shopper chooses who the purchase is for and the collection they are shopping.

They enter a known garment's brand, category and labeled size.

They rate each relevant fit area independently. Mixed answers are expected.

They choose close, balanced or relaxed ease and can identify a fit condition to avoid.

MeasureOnce presents the recommendation or abstention and asks whether to save the anchor.

## Returning Shopper

The retailer passes a consent-bearing shopper token or the shopper opens the saved Fit Passport.

MeasureOnce selects the most relevant fresh anchor for the target category.

The response explains which anchor was used and which fit regions drove the answer.

The shopper can edit the anchor before accepting the recommendation.

## Return Feedback

When a return reason is fit, ask where the garment failed and in which direction.

The shopper may decline once and continue the return without penalty.

A bracketed order is stored as a paired preference when one size is kept and another is returned.

The outcome updates the shopper profile and garment evidence after quality checks.

# Recommendation States

| State | Trigger | Shopper sees | Rule |
| --- | --- | --- | --- |
| Item level | No personal profile | Runs small, true to size or runs large; most-kept size when supported | No size personalized to the shopper |
| Personalized | Relevant anchor and sufficient garment evidence | Recommended size, qualitative confidence and one-line reason | Candidate-size distribution and evidence versions logged |
| Abstain | Evidence below threshold or conflicting profile signals | Not enough information yet, plus a reason and available measurements | Response contains no recommended size |
| Unavailable | Service error or unsupported category | Existing retailer size chart experience | Never block add to cart |

# Functional Requirements

P0 requirements are required for the portfolio evidence milestone. P1 requirements prepare a single-retailer pilot. P2 requirements support later platform expansion.

| ID | Priority | Requirement | Behavior | Acceptance test |
| --- | --- | --- | --- | --- |
| FR 1 | P0 | Garment schema | Store product identity, region, size label, category, fit family, silhouette, stretch class and measurement points. Every point includes value, unit, source, confidence and record version. | A schema test rejects missing units, invalid ranges and ambiguous provenance. |
| FR 2 | P0 | Reference anchor | Capture brand, category, size and category-relevant fit feedback. Multiple body regions can hold different answers for the same garment. | A saved anchor reproduces all region answers after reload. |
| FR 3 | P0 | Recommendation | Compare the anchor with every candidate size and return the best-supported option with a reason and qualitative confidence. | On the labeled evaluation set, top-one and top-two accuracy meet the readiness target. |
| FR 4 | P0 | Abstention | Return ABSTAIN when evidence is missing, conflicting or below threshold. The response contains no size. | Contract tests confirm that every abstention omits the size field. |
| FR 5 | P0 | Confidence | Use calibrated probability internally. Show High, Good or Limited only after mapping labels to measured accuracy bands. | Observed correctness stays within five percentage points of each confidence band. |
| FR 6 | P0 | Fit Passport | Display known-good and known-bad garments, region feedback, preference, signal age and consent state. Allow edit and delete. | A shopper can change or remove an anchor without support. |
| FR 7 | P0 | Internal evidence view | Show chart values, corrected values, measurement provenance, recommendation inputs, abstention reason and evaluation metrics. | A reviewer can trace one recommendation from source values to response. |
| FR 8 | P0 | Disclosure | Label sample measurements and synthetic recommendations. Remove claims that imply production accuracy. | Content audit finds no unlabeled synthetic number. |
| FR 9 | P1 | Chart extraction | Accept PDF, CSV, XLSX, HTML and image charts. Normalize values with per-field confidence and never infer an ambiguous unit. | At least 85 percent field accuracy on the approved gold set; invented fields below two percent. |
| FR 10 | P1 | Measurement correction | Learn reversible corrections by brand, line, category, fit family, season, region and measurement point when the sample supports them. | Promotion requires a confidence interval within the approved tolerance. |
| FR 11 | P1 | Return feedback | Capture body region and direction for fit returns with one optional follow-up. | At least 70 percent structured capture without reducing return completion by more than 0.5 points. |
| FR 12 | P1 | Experiment | Persist user-level assignment and log recommendation exposure, acceptance, purchase, keep and return outcomes. | Sample-ratio mismatch remains below 0.5 percent. |
| FR 13 | P1 | Consent and privacy | Use purpose-specific consent, check it on every personalized call and propagate deletion to caches within 24 hours. | Legal and privacy review passes before shadow launch. |
| FR 14 | P1 | Retailer widget | Render inline under the size selector. Failure falls back to item-level guidance and never blocks add to cart. | p95 response latency below 300 ms and zero blocked carts in resilience tests. |
| FR 15 | P2 | Agent API | Expose versioned fit guidance to registered agents with authentication, audit logs and rate limits. | Schema validation passes on every response and bulk enumeration is throttled. |
| FR 16 | P2 | Fit portability | Share predictions across participating retailers with shopper consent without exposing raw transaction histories. | A governance and tenant-isolation review approves the contract. |

# Current Website Requirements

The storefront remains useful because it lets reviewers experience the product in context. The requirements below clarify which parts are evidence and which parts are presentation.

| Surface | Decision | Requirement | Role |
| --- | --- | --- | --- |
| Catalog | Keep | 100 women's and 100 men's products with three garment-only views each. Filters and search remain functional. | Experience shell |
| Product detail | Keep | Show silhouette, stretch class, measurement points, size options and source disclosure. | Experience shell plus garment evidence |
| Fit flow | Expand | Use category-aware region questions, recommendation, abstention and editable anchors. | Core product |
| Fit Passport | Expand | Persist multiple anchors, outcomes, freshness, consent and delete controls. | Core product |
| Bag | Keep | Use it to demonstrate that guidance can lead to a size selection. | Demo shell |
| Checkout | De-emphasize | Do not collect or imply transmission of real payment data. A simulated completion state is enough for the portfolio. | Demo shell |
| Account | Replace for pilot | Local browser persistence is acceptable for the portfolio. A real pilot needs retailer identity and consent services. | Deferred production dependency |
| Photography | Replace before public release | Use licensed, commissioned or generated product photography with documented rights. | Portfolio launch requirement |

## Accessibility and Responsive Behavior

All fit options use labeled inputs and can be completed by keyboard.

Focus stays inside open dialogs and returns to the invoking control when the dialog closes.

Color never carries fit status by itself; each state includes text and an icon where useful.

The complete fit flow works at 320 CSS pixels without horizontal scrolling.

Product images have accurate alternative text based on the garment, not the retailer source filename.

# Data and Recommendation Design

## Garment Fit Record

The garment record is the product's differentiating data layer. A size label alone is never a fit feature. The record keeps identity, hierarchy, region and physical or inferred characteristics together so the recommendation can compare like with like.

| Group | Fields |
| --- | --- |
| Identity | garment_id, retailer_sku, brand, sub_brand, category, fit_family, style, season, region, size_label |
| Shape | silhouette, intended_ease, stretch_class, fabric_class |
| Measurement point | name, value_cm, confidence, source, sample_size, captured_at |
| Governance | tier, record_version, correction_version, review_status, dispute_status |
| Outcome summary | keep_rate, fit_return_rate, region_failure_counts, observation_window |

## Fit Passport Record

| Group | Fields |
| --- | --- |
| Anchor identity | brand, category, fit_family, size_label, optional retailer_sku |
| Regional feedback | waist, hip_or_seat, thigh, rise, chest_or_bust, shoulder, sleeve, body_length, inseam |
| Preference | close, balanced or relaxed; fit conditions to avoid |
| Outcome | known_good, known_bad, kept, exchanged, returned |
| Quality | signal confidence, freshness, source and conflict state |
| Control | consent version, created_at, updated_at, deleted_at |

## Recommendation Path

The portfolio MVP should start with a transparent dimensional path. It compares the shopper's most relevant anchor with each target size, weights the applicable body regions, adjusts for silhouette and stretch class, and returns a distance score. Synthetic outcomes provide labeled ground truth for evaluation. A behavioral path can be added after the dimensional path is stable.

Select the most relevant fresh anchor by category and fit family.

Map the anchor's regional feedback into preferred ease ranges.

Compare those ranges with every target size using corrected measurement values when available.

Apply category-specific weights and reduce confidence for missing, disputed or low-provenance fields.

Return the best size only when its evidence and separation from the next size clear the configured threshold.

Otherwise return ABSTAIN with reason code insufficient_garment_data, conflicting_profile, unsupported_category or ambiguous_sizes.

## Confidence Policy

The current interface displays 92 percent even though the score is deterministic sample output. Version 2 removes that as a product claim. The interface may show High, Good or Limited only after each label maps to a measured correctness band. Internal tools retain the numeric value, model version, garment record version and threshold used.

# Success Metrics

## Portfolio Evidence Metrics

| Metric | Definition | Role | Readiness rule |
| --- | --- | --- | --- |
| Cross-brand transfer accuracy | Correct target size among shoppers with at least one anchor and no target-brand history | Primary | Target set after the labeled dataset is built; report top-one and top-two |
| Abstention precision | Share of abstentions that occur on deliberately under-specified or conflicting cases | Primary | Must outperform an always-answer baseline |
| Calibration error | Difference between predicted confidence and observed correctness | Primary | No displayed confidence band more than five points from observed accuracy |
| Anchor completion | Shoppers who start and save or use an anchor | Experience | Track by category and device; diagnose drop-off by step |
| Time to guidance | Time from Find my fit to recommendation or abstention | Experience | Median below 90 seconds for a new anchor |
| Recommendation acceptance | Recommended size added to bag divided by recommendations shown | Experience | Diagnostic only until recommendation correctness is established |
| Traceability | Recommendations reproducible from stored inputs and versions | Quality | 100 percent on evaluation runs |
| Synthetic disclosure | Sample values with a visible disclosure | Trust | 100 percent before public release |

## Retailer Pilot Metrics

| Metric | Definition | Target or guardrail |
| --- | --- | --- |
| Fit-related return rate | Fit-returned units divided by shipped units on covered SKUs | 3 to 5 percent relative reduction is the retained hypothesis from v1; validate baseline and power before launch |
| Personalized coverage | Eligible views receiving a personalized size | At least 55 percent |
| Item-level coverage | All views receiving at least an item-level fit flag | At least 90 percent |
| Abstain rate | Eligible personalized requests returning ABSTAIN | 15 to 40 percent; zero suggests guessing and above 40 percent limits usefulness |
| Gross margin per order | Margin after returns and reverse-logistics cost | Flat or better than control |
| Product page to cart | Add-to-cart sessions divided by product views | No statistically significant decline |
| Worst-slice accuracy | Lowest accuracy among preregistered slices with sufficient outcomes | Within 10 percentage points of overall accuracy |
| Latency | Recommendation service p95 | Below 300 ms and never blocks the product page |

## North Star and Countermetric

For the portfolio, the north-star metric is cross-brand transfer accuracy at a stated coverage level. For a retailer pilot, the business outcome is fit-related return reduction. Gross margin per order is the required countermetric because successful guidance may reduce multi-size bracketing and lower units per order even while economics improve.

# Experiment Plan

## Portfolio Evaluation

Build a reproducible dataset with synthetic shoppers, garment measurement records and known outcomes. Hold out target brands for each shopper so the evaluation measures transfer rather than memorization. Include deliberately incomplete and conflicting cases to test abstention.

| Test | Variant | Method | Decision |
| --- | --- | --- | --- |
| E1 | Raw chart baseline | Recommend by published chart only | Shows the value of measurement correction |
| E2 | Anchor only | Use one known-good garment and dimensional matching | Tests the core product claim |
| E3 | Corrected garment layer | Add learned measurement corrections | Measures gain over raw charts |
| E4 | Abstention | Vary evidence and threshold | Finds the accuracy and coverage tradeoff |
| E5 | Regional feedback | Compare one overall answer with body-region signals | Tests whether mixed feedback improves size choice |

## Retailer Pilot

Run a two-week shadow phase followed by an 8 to 12 week randomized pilot in one high-volume category. Randomize at the shopper level and keep assignment stable across sessions. Holdout shoppers see the retailer's current size guidance. Treatment shoppers see MeasureOnce. Outcomes require the retailer's full return window before final analysis.

| Decision | Rule |
| --- | --- |
| Promote | The confidence interval for fit-return improvement excludes zero; margin per order is flat or better; no preregistered slice breaches the accuracy guardrail. |
| Extend once | The point estimate is positive but the confidence interval includes zero at the planned end, and guardrails remain healthy. |
| Stop | Fit returns rise, margin declines with statistical confidence, support contacts materially increase or a protected slice fails the accuracy gate. |
| Rollback | A feature flag restores the existing retailer experience immediately. |

## Instrumentation

fit_widget_viewed and state

fit_prompt_shown, answered and dismissed

fit_request and fit_response with response type, path, reason, confidence, versions and latency

fit_anchor_created, updated and deleted

recommendation_accepted and selected_size

add_to_cart, order_placed and unit_shipped joined to the recommendation at decision time

return_initiated, fit_followup_answered and fit_followup_declined

measurement_recorded and correction_promoted or demoted

consent_changed and profile_deleted

# Delivery Plan

| Phase | Name | Status | Scope | Exit |
| --- | --- | --- | --- | --- |
| Phase 0 | Current build | Complete | Catalog, product detail, authentication shell, Fit Passport flow, independent fit feedback, deterministic result, bag and simulated checkout | Working responsive site and passing production build |
| Phase 1 | Evidence MVP | Next | Category-aware questionnaire, canonical schema, labeled trouser and jean dataset, dimensional matcher, abstention, qualitative confidence and internal evidence view | Cross-brand evaluation report and traceable demo |
| Phase 2 | Portfolio release | After Phase 1 | Licensed imagery, accessibility audit, disclosure review, case study, recorded walkthrough and deployment | Public URL with reproducible evidence |
| Phase 3 | Retailer readiness | Partner dependent | Chart ingestion, measurement workflow, real identity and consent, experimentation hooks, return feedback and SLOs | Shadow launch gate passed |
| Phase 4 | Pilot and rollout | Volume dependent | Randomized pilot, brand reporting, broader categories, registered agent API | Decision rules met |

## Immediate Backlog

| Priority | Backlog item |
| --- | --- |
| P0 | Replace fixed 92 percent confidence with qualitative sample language until calibration exists |
| P0 | Add explicit recommendation and ABSTAIN response types |
| P0 | Make fit regions category-aware and add thigh, rise and inseam for trousers and jeans |
| P0 | Create canonical garment records for a focused trouser and jean subset |
| P0 | Build the transparent dimensional matcher and evaluation dataset |
| P0 | Add an internal evidence page with input measurements, provenance and decision trace |
| P0 | Add profile edit and delete controls; keep local persistence for portfolio use |
| P0 | Replace retailer-owned product photography before public publication |
| P1 | Add chart extraction and review queue |
| P1 | Add measurement correction simulation and outcome dashboard |

# Dependencies

| Owner | Dependency |
| --- | --- |
| Product and Design | Category-specific fit questions, copy for abstention, confidence labels and disclosures |
| ML and Data | Ground-truth generator, evaluation harness, calibration method and slice definitions |
| Engineering | Garment schema, recommendation service, profile persistence, evidence view and event logging |
| Legal and Privacy | Consent model, profile export and deletion, public photography rights and claim review |
| Retailer Partner | Charts, transaction outcomes, returns, identity, experimentation and product-page integration |
| Warehouse Operations | Measurement protocol, sampled volume, operator quality and time budget |

# Risks and Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| The polished storefront is mistaken for validated fit intelligence | High | Label sample data, publish the evaluation method and make the internal evidence view part of the demo. |
| A fixed confidence number creates false trust | High | Remove it until calibration is measured. Use qualitative labels with documented bands. |
| Broad catalog scope prevents meaningful model validation | High | Keep the broad visual catalog, but validate trousers and jeans first. |
| Retailer images create copyright risk in a public portfolio | High | Replace them with licensed, commissioned or generated product photography and keep a rights manifest. |
| All garments receive the same fit questions | Medium | Use category-specific region sets and allow Not applicable or Not sure. |
| A shopper enters an unrelated anchor | Medium | Rank anchors by category relevance and lower confidence or abstain when transfer is weak. |
| Sample measurements look like measured truth | High | Show provenance beside measurements and separate chart, corrected and measured values. |
| Local persistence is mistaken for a secure account | Medium | Call it on-device portfolio persistence. Require retailer identity and consent services for a pilot. |
| The demo collects realistic payment data | Medium | Keep checkout simulated, avoid storing payment fields and de-emphasize checkout in the case study. |
| Returned garments bias measurement corrections | High | Compare returns with a smaller inbound control sample before promoting any correction. |
| Long-tail shoppers receive lower-quality recommendations | High | Monitor preregistered slices and raise abstention thresholds where error is concentrated. |
| Brand-level correction is too coarse | Medium | Model brand, sub-brand, category, fit family, season and region when data supports the hierarchy. |

# Open Decisions

| Decision | Owner | Needed |
| --- | --- | --- |
| Which trouser and jean styles form the first labeled evaluation set | Product and ML | Before Evidence MVP |
| What top-one accuracy and coverage thresholds qualify the portfolio claim | ML and Product | After baseline run |
| Which confidence labels users understand without over-trusting | Research and Design | Before portfolio release |
| Whether anonymous anchors remain session-only or can be saved with a magic link | Product and Privacy | Before retailer readiness |
| How many measured units stabilize a correction at each hierarchy level | ML and Operations | Shadow phase |
| Which retailer category has enough volume for a powered pilot | Retailer and Analytics | Before pilot planning |
| When to add behavioral modeling after dimensional matching | ML | After Evidence MVP |
| Whether the public portfolio uses licensed stock photography or generated product imagery | Product and Legal | Before portfolio release |

# Appendix A Current Implementation Audit

| Capability | Status | Evidence or gap |
| --- | --- | --- |
| Responsive multi-brand storefront | Built | 200 products, women and men, filters, search and product detail |
| Three product views | Built | Front, textile detail and construction detail for each catalog item |
| New and returning shopper entry | Built as a UI shell | No production identity or account security |
| Fit Passport | Partially built | One anchor persists locally; no multi-anchor management, export or delete UI |
| Independent region feedback | Built | Waist, hip or seat, chest or bust, shoulders, body length and sleeves |
| Category-aware questions | Missing | All six areas appear regardless of garment category |
| Recommendation | Simulated | Deterministic size choice; no measurement-grounded model |
| Confidence | Needs change | Fixed 92 percent display is not calibrated |
| Abstention | Missing | The current site always reaches a result |
| Garment provenance | Partially represented | Product source links exist; measurement provenance is not modeled |
| Chart extraction | Missing | No PDF, image, spreadsheet or HTML ingestion |
| Measurement correction | Missing | No learned offset or physical-measurement simulation |
| Behavioral model | Missing | No keep, exchange or return outcomes |
| Internal dashboard | Missing | No evidence trace, extraction review or experiment metrics |
| Bag and checkout | Built as a UI simulation | Local bag, delivery form, payment form and confirmation; no transaction |
| Production backend | Missing | No database, auth service, API, payments, inventory or order integration |
| Automated checks | Built | TypeScript, ESLint and Next.js production build pass |
| Public image rights | Not ready | Retailer reference photography must be replaced before publication |

## PRD Impact of the Audit

The audit does not invalidate the v1 product direction. It changes the order of work. The current implementation has already solved much of the shopper interaction and visual context. Version 2 therefore makes model evidence, abstention, provenance and the internal dashboard the next P0 work. Production checkout, agent protocols and cross-retailer portability remain later-stage integrations.

# Appendix B Example Contracts

## Recommendation Response

{ "response_type": "RECOMMEND", "size": "2", "confidence_label": "GOOD", "reason": "Closest match to your Brand A size 0 anchor at waist and hip", "anchor_id": "anchor_123", "garment_record_version": "v7", "model_version": "dimensional_0.2" }

## Abstention Response

{ "response_type": "ABSTAIN", "reason_code": "AMBIGUOUS_SIZES", "message": "We cannot distinguish between sizes 2 and 4 with the available garment data", "available_measurements": ["waist", "hip"], "missing_measurements": ["rise", "inseam"], "garment_record_version": "v7", "model_version": "dimensional_0.2" }

# Appendix C Source and Claim Notes

This document updates MeasureOnce PRD v1.0 using the working Next.js implementation and the supplied project context. The v1 PRD's return-rate figures, vendor comparisons and 3 to 5 percent reduction target are retained as hypotheses or background. They should be checked against primary sources, retailer baselines and Finance data before external publication or a pilot commitment.

The current product photos were sourced from retailer product pages as internal reference imagery. Those photos remain copyrighted. A public professional portfolio should use licensed, commissioned or generated photography and keep a source and rights manifest.

# Approval Checklist

Product agrees that the next milestone proves fit intelligence rather than adding more storefront features.

Design approves category-aware feedback, abstention and qualitative confidence copy.

ML approves the evaluation design, thresholds and synthetic ground-truth method.

Engineering approves the garment schema, traceability requirements and profile persistence plan.

Legal and Privacy approve portfolio image rights, disclosures and consent language.