MEASUREONCE

# MeasureOnce Product Requirements Document

Version 3 United States Portfolio Evidence Release and Retailer Pilot Plan

DECISION Build MeasureOnce as an embedded fit-intelligence layer for a US multi-brand department retailer. Use a Nordstrom-like premium retailer as the first pitch archetype, keep Macy's as the second scale archetype, and support every apparel category in the current mock through category-specific evidence, calibrated confidence, and explicit abstention.

| Document field | Details |
| --- | --- |
| Author | Lekhashree Srinath Reddy |
| Version | 3.0 |
| Date | 17 September 2026 |
| Status | Product direction set and implementation plan proposed |
| Audience | Product, Design, Engineering, ML, Data, Privacy, Merchandising, Retail Operations |
| Launch market | United States |
| First customer type | Large US multi-brand department retailer |
| Product stage | Working experience shell with a plan for a pilot-ready evidence release |

This PRD replaces the evidence scope and stale implementation statements in version 2. It keeps the useful reference-garment thesis, then makes the shopper flow shorter, the data model category-aware, the recommendation traceable, and the evaluation reproducible. The free-resource build is intended for a public portfolio and small discovery pilot. It is not represented as enterprise production infrastructure.

# Executive Summary

MeasureOnce helps shoppers choose a size in an unfamiliar brand by starting with one garment they already understand. The shopper identifies the garment, its label size, and how it fits at the body regions that matter for that category. MeasureOnce compares that evidence with versioned target-garment data, explains the tradeoff, and declines to recommend when the available evidence is not strong enough.

The first pitch should be to a premium, digitally mature, multi-brand US department retailer, using Nordstrom as the archetype. Nordstrom's public marketplace strategy emphasizes curated brands, broader size selection, personalization, and customer service, which aligns with a bounded high-touch pilot. Macy's is the second archetype because its broad mix of market and private brands offers scale, but that scale also creates a larger integration and governance surface. This is a product-market recommendation based on public positioning, not evidence that either company is seeking or has agreed to use MeasureOnce. [S8] [S9]

The Fit Passport remains optional. It must never block account creation, browsing, manual size selection, bag, or checkout. After the first sign-in, the retailer shows one dismissible card. The main trigger is the first product-page action labeled Find my size. The setup uses two question screens: a known garment, then explicit category-relevant fit feedback. Returning shoppers reuse saved evidence. When they enter a new fit family, the product may ask one optional micro-question if the answer can materially change the recommendation.

The first evaluated release covers all 11 categories in the current mock through five fit families. Coverage means every category has a valid response contract: RECOMMEND HIGH, RECOMMEND MEDIUM, ABSTAIN, or UNAVAILABLE. It does not mean the system must return a personalized size for every SKU.

The current application is a polished experience shell, not an evaluated AI product. It has 200 products, 600 unique original images, product browsing, a five-step questionnaire, local persistence, a bag, and simulated checkout. It remains single-brand, uses generic formula-generated measurements, chooses a size from a product seed, displays fixed percentage confidence, and has no real identity, database, recommendation API, abstention, dashboard, or model evaluation. Version 3 makes those gaps explicit and makes the evidence layer the next milestone.

LAUNCH CLAIM A pilot-ready end-to-end product demonstration with synthetic evaluation and transparent model evidence. Real return-rate, conversion, and margin impact require a governed retailer pilot with a complete return window.

## Decision Summary

| Decision area | Version 3 direction |
| --- | --- |
| Market | United States first |
| Customer | Large multi-brand department retailer; Nordstrom-like premium retailer first, Macy's-like scale retailer second |
| Product identity | Retailer owns commerce; MeasureOnce appears as Fit by MeasureOnce |
| Onboarding | Optional, skippable, PDP-led, two question screens, rare one-question refinements |
| Category scope | All 11 mock categories across five fit families in the first evaluated release |
| Model | Transparent dimensional baseline first; corrected measurements and behavior added as separately evaluated paths |
| Trust | Qualitative confidence only after calibration; first-class ABSTAIN and UNAVAILABLE states |
| Evidence | Reproducible synthetic benchmarks now; live business impact later |
| Free stack | Netlify Free, Supabase Free, Google OAuth, anonymous demo, PostHog Free, GitHub Actions, local Python evaluation |

# Product Decision

## The product we are building

MeasureOnce is a B2B2C fit-intelligence service embedded in a retailer's existing storefront. It does not own product discovery, inventory, payment, fulfillment, or returns. The retailer account is the identity boundary. MeasureOnce stores consented fit evidence against that account, normalizes garment data across brands, scores candidate sizes, and returns a recommendation or an honest fallback.

The portfolio website will simulate a fictional multi-brand retailer. Product cards will show fictional apparel brands, while the fit surface will carry the label Fit by MeasureOnce. This separation is essential: it demonstrates how the product would live inside a Nordstrom- or Macy's-like experience without implying a partnership or using retailer-owned product photography.

## Why a Nordstrom-like retailer first

Strategic fit. Nordstrom publicly describes a curated digital marketplace, broader brand and size selection, and personalized recommendations. A fit layer is easy to explain inside that service-led promise. [S8]

Pilot shape. A premium retailer archetype supports a bounded category-and-brand cohort, richer shopper explanation, and merchandising involvement before scale.

Second target. Macy's remains a strong second archetype because it combines a large ecommerce platform with market and private brands. That breadth makes it valuable after the integration and evidence model is proven. [S9]

Claims discipline. Public materials establish company positioning, not buyer intent, technology gaps, or willingness to partner. Outreach must present MeasureOnce as a proposal.

## Why the United States

The US scope matches the user's target customers, catalog pricing, English-language experience, and selected infrastructure region. It also keeps legal, size-system, and experiment assumptions bounded. The initial catalog supports US alpha and numeric labels; regional size conversion remains a documented future extension.

## Core promise

SHOPPER PROMISE Tell us one garment that fits the way you like. We will translate that regional fit evidence to this product, explain the answer, and say when we do not know.

RETAILER PROMISE Add a transparent fit decision layer to the size-selection moment, with evidence that merchandising, data, and product teams can inspect and evaluate.

# Market Context

Cross-brand size recommendation is an established market, not a new category. True Fit documents persistent shopper profiles, cross-brand normalization, catalog and outcome inputs, PDP and API delivery, confidence, and an anonymous fallback. Fit Analytics, Bold Metrics, and Sizebay offer overlapping questionnaire, measurement, API, and returns-learning capabilities. Amazon and Zalando operate retailer-native systems at a scale a free portfolio build cannot reproduce. [S1] [S2] [S3] [S4]

Reference garments are also not unique. Zalando allows shoppers to add brands and products that fit well, including items purchased elsewhere. MeasureOnce therefore differentiates through the combination of independent body-region feedback, traceable garment evidence, explicit abstention, retailer-owned identity, and a reproducible evaluation that reviewers can rerun. [S2]

| Reference | Market capability | Product implication |
| --- | --- | --- |
| True Fit | Cross-brand outcome graph, persistent profile, PDP/API/MCP, confidence, anonymous fallback | MeasureOnce cannot match the network. It can make each decision trace inspectable and the evaluation reproducible. |
| Fit Analytics | Short shopper questionnaire, cookie persistence, product/order/return feeds | Keep enrollment optional and separate from account creation. |
| Bold Metrics | Body-measurement prediction and garment matching; can return no good match | Use abstention as a normal product state; avoid collecting body data by default. |
| Zalando | Product and shopper signals, reference products, body measurement, feedback loops | A known garment alone is not a moat; category transfer rules and evidence quality matter. |
| Amazon | Purchase and keep patterns, product details, chart repair, review-based fit insights | The operating loop includes shopper guidance plus supplier and catalog quality tools. |

## Claims we can make

MeasureOnce supports region-specific reference-garment feedback across the categories in the portfolio catalog.

Each recommendation can show its anchor, garment evidence, missing fields, model version, thresholds, and reason codes.

The system can abstain when evidence is missing, conflicting, ambiguous, or outside the evaluated scope.

A published synthetic benchmark can compare simple baselines with the proposed model under controlled assumptions.

## Claims we cannot make yet

We reduce returns, increase conversion, or improve margin in production.

A recommendation is guaranteed or represents a perfect fit.

One garment is sufficient for every apparel category forever.

A free-tier deployment meets enterprise availability, security, privacy, or support requirements.

Macy's, Nordstrom, or any named retailer is a customer, partner, or validated buyer.

# Users and Jobs

| User | Job | MeasureOnce response |
| --- | --- | --- |
| First-time shopper | Choose a size in an unfamiliar brand without a long form | Item guidance first; optional two-screen Passport when the shopper asks for help |
| Returning shopper | Reuse what already fits across brands and devices | Account-backed family anchors and immediate PDP guidance |
| Shopper with mixed fit | Say length is right while waist, hip, chest, or sleeves are not | Independent regional feedback and explicit tradeoff copy |
| Gift or shared-account shopper | Get help without corrupting the primary profile | Session-only or separately named household profile |
| Sparse-evidence shopper | Avoid a confident but weak answer | ABSTAIN or UNAVAILABLE with a useful next action |
| Retailer ecommerce lead | Improve the size decision without blocking commerce | Themeable PDP integration, stable fallbacks, experiment plan |
| Merchandising and fit team | Find product and chart mismatches | Measurement provenance, corrections, review queue, brand/category reporting |
| Data and ML team | Evaluate accuracy, coverage, calibration, and slices | Versioned datasets, baselines, replay, and a published evaluation page |
| Privacy and security | Know what is collected and enforce shopper rights | Purpose-specific consent, RLS, audit trail, export, and deletion |

## Primary User Story

A signed-in shopper opens a new brand's wide-leg trouser. She selects Find my size. Her Fit Passport already contains a trouser she trusts: the length is right, the hip feels right, and the waist is slightly loose. MeasureOnce compares the relevant size-level garment measurements, stretch, silhouette, and source quality. It recommends one size with a waist-and-length explanation, or says it cannot distinguish between two sizes and offers the size chart. The shopper can ignore the guidance and choose manually.

# Goals and Non Goals

| ID | Goal | How we know |
| --- | --- | --- |
| G1 | Short, useful onboarding | Two question screens plus a result; optional and never blocks commerce |
| G2 | Cross-brand transfer | Use compatible family anchors and target garment evidence across fictional brands |
| G3 | All-category support | Every mock category has a schema, evaluation slice, and safe response path |
| G4 | Trustworthy uncertainty | Recommend only above evidence and separation thresholds; otherwise abstain |
| G5 | Inspectable AI | Replay every decision from source data through features, scores, thresholds, and output |
| G6 | Shopper control | View, edit, export, delete, and separate gift/session evidence |
| G7 | AI PM evidence | Show market research, product judgment, data contracts, evals, experiments, risks, and launch gates |

## Non goals for the portfolio evidence release

Production payment processing, tax, inventory, fulfillment, or customer-service operations.

Body scanning, biometric templates, virtual try-on, or automatic body-shape inference.

A guaranteed size for every product or a numerical confidence score before calibration.

A production-scale LLM chart extraction service on the synchronous recommendation path.

Cross-retailer identity or raw shopper-history sharing.

A causal claim about returns, conversion, or margin from synthetic data or engaged-user comparisons.

# Experience Design

## Entry and account behavior

1.  Account creation asks only for the retailer's normal identity fields. Fit enrollment is a separate choice.

2.  After the first successful sign-in, show one dismissible card: Find your size across brands. Start with one item you already own. About 45 seconds. No photo or tape measure.

3.  The card offers Set up my fit, Not now, and Don't ask again. Not now suppresses automatic prompts for 30 days; Don't ask again persists until the shopper changes it in settings.

4.  The main trigger is Find my size on an eligible product page. The product context supplies department, category, target brand, available sizes, and locale.

5.  A guest can continue for this visit. A signed-in shopper can save the anchor to the retailer account. Neither path blocks manual size selection or add to bag.

## The minimum questionnaire

DESIGN RULE Ask only for information that can change the recommendation. Never ask the shopper to repeat product facts already known from the page.

| Stage | Shopper-facing prompt | Requirement |
| --- | --- | --- |
| Persistent context | Shopping for Me | Compact selector above the flow. Someone else creates a session-only or separate household profile. |
| Screen 1 | Choose something that already fits | Brand; compatible item type; size on the label. Prefer eligible kept purchases when available. |
| Screen 2 | How does that item fit | Fits well overall, or adjust multiple category-relevant regions. Then choose As designed, Closer, or More relaxed. |
| Save | Save to my Fit Passport and show my size | Plain-language purpose notice. Model-improvement and marketing permissions remain separate and off by default. |
| Result | Recommendation or safe fallback | High, Medium, ABSTAIN, or UNAVAILABLE; reason, anchor, tradeoff, and manual choice. |

## Question behavior

No region starts preselected. Fits well overall is an explicit confirmation, not a default.

Circumference regions use Too tight, Just right, and Too loose. Length regions use Too short, Just right, and Too long.

The shopper can select several observations, including Waist too loose and Length just right.

Age, weight, body shape, sex or gender, photos, scans, bra size, and tape measurements are excluded from the default flow.

Height or a garment measurement may appear later only as the single missing signal that can materially change a length-sensitive answer.

Product type, department, target brand, available sizes, and locale come from the page and are not re-asked.

## Progressive questions

| Situation | One allowed prompt | If skipped |
| --- | --- | --- |
| New fit family | Do you own a shirt, skirt, dress, or coat that fits well | Lower-confidence guidance or abstention |
| Missing length signal | How is the length of your reference item | Wider uncertainty or no length claim |
| Fitted outerwear | Will you wear this over light or heavier layers | Use intended layering and disclose the assumption |
| Conflicting anchors | Which item is closer to your preferred fit | Abstain or show two plausible sizes with tradeoffs |
| Stale profile | Has your preferred fit or usual size changed | Retain and label the last update; do not overwrite silently |

# Fit Families and Category Coverage

One Fit Passport can contain several anchors. Each anchor belongs to a fit family. The system transfers evidence only where a documented rule has been evaluated. An incompatible anchor can never produce a high-confidence recommendation.

| Fit family | Mock categories | Core feedback | Conditional feedback | Minimum garment evidence |
| --- | --- | --- | --- | --- |
| Bottoms | Denim, Trousers, Shorts | Waist, hip or seat, rise, thigh | Inseam, leg opening, stretch | Waist, hip, front and back rise, thigh, inseam or outseam, stretch, silhouette |
| Skirts | Skirts | Waist, hip or seat, overall length | Hem ease, rise position, stretch | Waist, hip, length, hem or shape, stretch, silhouette |
| Upper body | Tops, Shirts and Tees, Knitwear, Sweatshirts | Chest or bust, shoulders, body length | Sleeve, upper arm, neck, stretch | Chest, shoulder or cross-back, body length, sleeve when present, stretch, silhouette |
| Dresses and one-piece | Dresses | Chest or bust, waist, hip or seat, overall length | Shoulders, sleeve, torso length, stretch | Bust or chest, waist, hip, length, silhouette, stretch, shoulder and sleeve when present |
| Outerwear and tailoring | Outerwear, Tailoring | Shoulders, chest or bust, sleeve, body length | Waist, hip, upper arm, layering | Chest, shoulder or cross-back, sleeve, body length, ease or layering, stretch, silhouette |

# Recommendation States

| State | When used | Shopper copy | Contract |
| --- | --- | --- | --- |
| RECOMMEND HIGH | One size has adequate evidence and separation from alternatives | We recommend M. Your reference item and this garment align at the chest and shoulder. | Size, confidence band, regions, anchor, evidence and versions |
| RECOMMEND MEDIUM | One size leads but one meaningful tradeoff remains | M aligns at the waist; this style may feel longer than your reference. | Leading size, adjacent alternative, tradeoff and versions |
| ABSTAIN | Evidence is sparse, conflicting, out of distribution, or sizes are ambiguous | We cannot choose confidently between M and L from the information available. | Reason code, missing/conflicting evidence, one next step, no size field |
| UNAVAILABLE | The target SKU or category lacks usable garment data | Personalized fit is not available for this item yet. | Reason, size chart and manual selection, no size field |

No percentage confidence appears in the shopper UI until held-out calibration demonstrates that the displayed probability maps to observed correctness for that fit family. Until then, use High, Medium, and Not enough evidence, with thresholds documented internally.

# Functional Requirements

| ID | Priority | Requirement | Behavior | Acceptance evidence |
| --- | --- | --- | --- | --- |
| FR1 | P0 | Retailer identity | Present a fictional multi-brand retailer; Fit by MeasureOnce remains distinct | A reviewer can identify retailer, brands, and fit provider; no partnership claim |
| FR2 | P0 | Authentication | Google OAuth and anonymous demo through Supabase Auth | Session survives reload; user isolation tests pass |
| FR3 | P0 | Fit Passport | Persist multiple family-scoped anchors, outcomes, freshness, and household separation | Add, edit, replace, remove, export, and delete all work |
| FR4 | P0 | Optional onboarding | Dismissible post-sign-in card and PDP-led two-screen flow | Never blocks account, browse, size, bag, or checkout |
| FR5 | P0 | Multi-brand catalog | Redistribute 200 products across 10 to 12 fictional brands and size systems | At least two brands and two size-label systems per fit family |
| FR6 | P0 | Garment records | Versioned size-level, category-aware measurements with unit, provenance and confidence | Schema validation rejects missing or impossible evidence |
| FR7 | P0 | Recommendation service | Score candidate sizes from compatible anchors and garment evidence | Deterministic replay reproduces every saved decision |
| FR8 | P0 | Uncertainty | Return High, Medium, ABSTAIN, or UNAVAILABLE | No size in abstention/unavailable; manual commerce remains available |
| FR9 | P0 | Evaluation | Compare baselines across every category and publish synthetic results | Versioned report includes calibration, coverage, slices, and traces |
| FR10 | P0 | Evidence portal | Show dataset, data quality, metrics, slices, thresholds, and replay | Dashboard matches exported evaluation artifacts |
| FR11 | P0 | Privacy controls | Purpose-specific consent, access, correction, export, deletion | Automated rights-flow and RLS tests pass |
| FR12 | P0 | Instrumentation | Track funnel, response, override, bag, outcome, consent, experiment and versions | No raw fit values or direct identifiers sent to analytics |
| FR13 | P0 | Accessibility | WCAG 2.2 AA for the supported flow | Keyboard, focus, 320-pixel reflow, labels and contrast verified |
| FR14 | P1 | Retailer contracts | Catalog, chart, identity, order, shipment, exchange, return and experiment adapters | Contract fixtures cover late, duplicate and failed events |
| FR15 | P1 | Chart extraction | Structured upload first; extraction review queue and deterministic validation | Gold set reports accuracy, empty ambiguous units and invented fields |
| FR16 | P1 | Inline widget | Themeable surface under the retailer size selector | Failure falls back without blocking add to bag |
| FR17 | P2 | Agent access | Versioned REST contract first; MCP after evidence path is stable | Authenticated, rate-limited, auditable and enumeration-safe |

# Data and Domain Model

A label such as M or size 8 is not a fit feature. The product must keep retailer, brand, product, variant, size system, region, garment measurements, intended fit, material behavior, shopper evidence, recommendation output, consent, and outcomes as separate versioned records.

| Domain | Primary records | Purpose |
| --- | --- | --- |
| Retailer and catalog | retailers, brands, products, product_variants, size_systems | Who owns commerce; what is sold; which labels and regions apply |
| Garment evidence | size_chart_versions, garment_measurements, measurement_sources, corrections | Value, unit, point, source, confidence, sample, version and effective dates |
| Shopper fit | profiles, fit_passports, fit_anchors, region_fit_feedback, household_profiles | Known good or bad garment evidence, family scope, preference and freshness |
| Decision | recommendations, recommendation_explanations, model_versions | Inputs, scores, thresholds, response state, reason codes and versions |
| Outcome | orders, shipments, exchanges, returns, return_reasons | Join what was recommended and selected with what happened later |
| Governance | consent_events, export_requests, deletion_requests, experiment_assignments | Purpose, version, timestamp, revocation, deletion and stable experiment identity |

## Garment evidence rules

Store size-level values. Product-level demo measurements cannot power a size recommendation.

Keep synthetic, published chart, corrected estimate, and physically measured values distinguishable.

Store region and size system as keys; never silently mix US, UK, EU, alpha, waist-inseam, petite, tall, or plus systems.

Never infer an ambiguous unit. Mark it missing and route the record to review.

Corrections are versioned, reversible, and scoped by brand, category, region, season, and evidence threshold.

Every recommendation stores the exact garment-record and model versions used at decision time.

# Recommendation and AI Design

## Online decision path

1.  Resolve the target product, variant, available sizes, size system, fit family, and current garment-data version.

2.  Select the freshest compatible shopper anchor. Lower transfer confidence across weaker family mappings; reject incompatible anchors.

3.  Translate explicit region feedback into preferred ease intervals. Do not infer untouched regions.

4.  Score each candidate size against corrected garment measurements when available, otherwise the best labeled source with a provenance penalty.

5.  Apply family-specific weights, silhouette, stretch, intended ease, missingness, conflict, and out-of-distribution checks.

6.  Return a recommendation only when evidence quality and separation from the next size pass the versioned threshold.

7.  Log the decision trace and return High, Medium, ABSTAIN, or UNAVAILABLE with shopper-safe language.

## Model sequence

| Stage | Method | Role |
| --- | --- | --- |
| Baseline 0 | Size-label or brand-chart prior | A simple reference that any smarter system must beat |
| Model 1 | Anchor dimensional score | Transparent category-weighted distance between preferred anchor ease and target garment sizes |
| Model 2 | Corrected dimensional score | Applies versioned brand/category corrections learned from synthetic measured samples |
| Model 3 | Combined outcome model | Adds eligible keep/return features only after leakage controls and separate evaluation |
| Confidence layer | Per-family calibration and abstention | Maps evidence and score separation to tested bands and coverage |

The scoring path does not require a paid hosted LLM. Structured size-chart fixtures and versioned catalog data are sufficient for the first evidence release. LLM-assisted extraction is a later, separately evaluated ingestion tool and cannot invent measurements or decide a shopper's size.

# Evaluation Plan

## What has been evaluated today

| Area | Status | Evidence |
| --- | --- | --- |
| Engineering shell | Pass | TypeScript, ESLint, and production build passed on 17 September 2026 |
| Catalog identity | Pass | 200 products; 100 women and 100 men; 200 unique names |
| Image integrity | Pass | 600 referenced files; 600 unique SHA256 hashes; all 800 by 1000 pixels |
| Category breadth | Pass as presentation | 11 categories shown in the storefront |
| Recommendation accuracy | Not evaluated | Current size is selected from a product-seed offset and ignores shopper answers |
| Confidence calibration | Not evaluated | Current 96 and 92 percent values are fixed display copy |
| Abstention | Not implemented | The current flow always answers |
| Business impact | Not evaluated | No real orders, shipments, returns, control group, or retailer data |

## Synthetic benchmark design

The portfolio benchmark uses seeded synthetic shoppers, brand charts, size-level garments, known regional preferences, injected brand/category offsets, missing fields, conflicts, stretch classes, intended silhouettes, orders, keeps, returns, and reason codes. Target brands and products are held out so the test measures transfer rather than memorization. All outputs are labeled synthetic.

| Dimension | Metric | Interpretation |
| --- | --- | --- |
| Accuracy | Exact-size, within-one-size, and top-two accuracy | Report only on covered eligible decisions and at matched coverage |
| Coverage | Recommendation coverage and abstention rate | Show accuracy-risk tradeoff rather than maximizing answers |
| Calibration | Reliability table or curve, expected calibration error, Brier score, log loss | Bands must reflect observed correctness in held-out data |
| Abstention | Precision by missing, conflicting, ambiguous and out-of-distribution case | No size may leak into ABSTAIN or UNAVAILABLE |
| Correction | Offset recovery mean absolute error | Known injected offsets provide ground truth |
| Slices | Family, category, collection, size band, brand novelty, stretch, missingness and conflict | Publish sample counts and uncertainty; do not hide weak families in an aggregate |
| Counterfactuals | Change one region while holding every other input fixed | The output changes only where the category rules say it should |
| Traceability | Replay saved decisions from data and model versions | 100 percent deterministic replay for evaluation records |
| Performance | p50 and p95 scoring latency | Keep the scoring path lightweight and separate from training |

## Portfolio launch gates

Every category maps to a versioned family schema and appears as its own held-out evaluation slice.

Every family beats the matched simple baseline at a pre-registered coverage level. Numerical thresholds are set after the first baseline run and before model tuning.

Displayed qualitative confidence is within five percentage points of observed held-out correctness for its family; otherwise confidence is hidden.

All missing, conflicting, ambiguous, and unsupported fixtures return the specified safe state.

Decision replay succeeds for every evaluation recommendation and every public demo example.

Synthetic results are labeled in the UI, report, README, and portfolio case study.

## Usability gates

At least 8 of 10 target shoppers complete the core task without moderator help in a small formative study.

Median manual-anchor completion time is 60 seconds or less; recent-purchase selection should be faster.

Every participant can find skip, explain what will be saved, edit one region, and delete the Passport.

No participant interprets Medium or Not enough evidence as a guarantee.

Keyboard-only and 320 CSS pixel mobile flows complete without focus loss, hidden controls, or horizontal scrolling.

## Retailer pilot evaluation

A retailer pilot begins only after catalog audit, offline historical replay, privacy and security review, and a two-week shadow period. The live test uses stable shopper-level randomization, a pre-registered analysis, and the retailer's complete return window. Primary business outcomes are fit-related return rate and gross margin per order. Conversion, bracketing, coverage, abstention, latency, support contacts, and subgroup performance are guardrails. No fixed lift target is presented as fact before the retailer's baseline and power calculation are known.

# Metrics and Instrumentation

| Layer | Metric | Why it matters |
| --- | --- | --- |
| North star for portfolio | Selective exact-size accuracy at stated coverage | Can the system transfer fit and abstain responsibly under controlled ground truth |
| North star for live pilot | Fit-related return rate on eligible shipped units | Requires partner data and a full return window |
| Business countermetric | Gross margin per order | Prevents a return win from hiding lower economics |
| Experience | Invitation start, completion among starters, time to answer, skip, override | Measures friction and usefulness |
| Model | Coverage, abstention, calibration, accuracy, slice gap, latency | Measures answer quality and safety |
| Operations | Catalog coverage, missing points, review backlog, correction freshness | Measures whether data can support the promise |
| Trust | Consent withdrawal, export, deletion, complaint and support contact | Measures control and comprehension |

## Required events

fit_passport_prompt_viewed, fit_passport_started, fit_passport_skipped, fit_passport_completed

fit_anchor_created, fit_anchor_updated, fit_anchor_removed, fit_passport_exported, fit_passport_deleted

recommendation_requested, recommendation_served, recommendation_abstained, recommendation_unavailable

size_selected, recommendation_overridden, add_to_bag, demo_order_completed

return_initiated, structured_fit_reason_submitted, structured_fit_reason_skipped

consent_changed, experiment_assigned, model_version_changed, garment_record_changed

Canonical transactional state remains in Postgres. Analytics receives opaque user IDs, category, brand, response state, versions, and coarse properties. It does not receive names, email addresses, free text, raw measurements, reference-garment images, or payment and address fields.

# Free Technical Architecture

The free stack supports a public portfolio, recruiter walkthrough, user testing, and a small invited discovery pilot. It is intentionally small and uses paid-plan limitations as explicit product constraints.

| Need | Choice | Why |
| --- | --- | --- |
| Web and SSR | Netlify Free | Supports the current Next.js application and permits commercial projects; hard monthly credit limit can pause the site |
| Database and Auth | Supabase Free in us-east-1 | Postgres, Auth, RLS, Storage and Edge Functions in one service; free projects can pause and lack backups and SLA |
| Persistent identity | Google OAuth | Avoids dependence on Supabase shared SMTP; include an anonymous demo path |
| Analytics and experiments | PostHog Cloud Free | Events, funnels, flags, experiments, replay and initial error monitoring in one tool |
| CI and delivery | Public GitHub Actions | Type, lint, build, contracts, evaluation smoke tests and release gates |
| Model evaluation | Local Python with uv, pandas, NumPy, SciPy, scikit-learn and pytest | Seeded, reproducible offline generation, scoring, calibration, slices and plots |
| Catalog images | Public Git repository and Netlify CDN | Keep the 600 original portfolio images public as requested; do not duplicate them in Supabase Storage |

## Known free-tier limits

Netlify Free uses a hard account-wide monthly credit pool. Production deploys and image bandwidth can exhaust it and pause all sites on the account. [S10]

Supabase Free currently includes 500 MB database size, 50,000 monthly active users, 1 GB storage, and 5 GB egress; inactive projects may pause after one week. It has no automatic backups, uptime SLA, or enterprise security support. [S11]

Supabase shared SMTP is not suitable for arbitrary production users. Strict zero-dollar authentication therefore uses Google OAuth and an anonymous demo. Branded email requires a controlled domain and custom SMTP.

PostHog's free plan is sufficient for a small portfolio funnel and experiment evidence, but event schemas must exclude sensitive fit data. [S12]

Vercel Hobby is not selected because its current terms restrict the Hobby plan to personal, non-commercial use. [S13]

## Runtime flow

| Step | Action | System behavior |
| --- | --- | --- |
| 1 | Browser opens retailer PDP | Netlify serves the Next.js application and static catalog images |
| 2 | Shopper signs in or tries demo | Supabase Auth creates a permanent or anonymous identity |
| 3 | App reads catalog and shopper evidence | Supabase Data API enforces public catalog and owner-only RLS policies |
| 4 | Recommendation is requested | Server route or database RPC reads versioned garment and model parameters and scores sizes |
| 5 | Response returns | Size plus reason and confidence band, or ABSTAIN/UNAVAILABLE |
| 6 | Evidence is recorded | Postgres stores the trace; PostHog receives a consented coarse event |
| 7 | Offline evaluation runs | Local Python or GitHub Actions publishes versioned synthetic metrics and approved parameters |

# Privacy Security and Trust

Fit preferences can be sensitive even when they are not used as biometric identifiers. The product should collect the minimum evidence needed, separate purposes, and make the retailer's role visible. Government privacy guidance supports access, correction, deletion, and data-minimization principles, but the portfolio must not claim legal compliance without a launch-specific review. [S5] [S6]

| Purpose | Control | Data behavior |
| --- | --- | --- |
| Core fit use | Required only when a signed-in shopper saves a Passport | Anchor, size label, explicit region feedback, product context and versions |
| Model improvement | Separate optional control, off by default | Eligible de-identified outcomes under the retailer's approved policy |
| Marketing activation | Separate retailer-controlled permission | Never bundled into Passport setup |
| Session or gift use | Temporary or separate profile | Cannot update the primary shopper automatically |
| Rights | Account UI | View, correct, export, delete and withdraw |
| Security boundary | Supabase Auth, grants and RLS | Owner-only shopper records; service key remains server-side |

## Portfolio security gates

RLS and authorization tests prove that one user cannot read or change another user's profile or recommendation history.

Secrets remain in platform secret stores and never enter the public repository, browser bundle, logs, or analytics.

Input validation, rate limits, dependency scanning, and basic abuse controls cover account and recommendation routes.

Export and deletion workflows are tested; deletion immediately disables personalization in the demo.

Logs and traces redact email, address, password, card-like input, raw fit values, and free text.

The public site states that products, brands, measurements, recommendations, orders, and evaluation outcomes are simulated unless explicitly documented otherwise.

# Delivery Plan

| Phase | Outcome | Work | Exit gate |
| --- | --- | --- | --- |
| Phase 0 | Truthful shell | Remove 96 and 92 percent claims; remove universal/measured/fit-ready wording; separate retailer and MeasureOnce identity; shorten the questionnaire; add designed safe states | A reviewer cannot mistake the shell for a validated recommendation system |
| Phase 1 | Foundation | Netlify deployment, Supabase project, migrations, RLS, Google OAuth, anonymous demo, CI | Real sign-in and owner-only persistence work across reloads |
| Phase 2 | Multi-brand data | Distribute 200 products across 10 to 12 fictional brands; add variants, size systems, family schemas, synthetic measurements and provenance | Every category and size has validated versioned data or is explicitly unavailable |
| Phase 3 | Fit Passport | Two-screen contextual setup, multiple family anchors, recent-purchase choices, edit/export/delete, gift separation | Usability and privacy acceptance criteria pass |
| Phase 4 | Recommendation | Dimensional baseline, corrections, qualitative confidence, ABSTAIN/UNAVAILABLE, trace and replay | Contract, counterfactual and deterministic replay tests pass |
| Phase 5 | Evaluation evidence | Synthetic generator, baselines, calibration, selective-risk, slice and dashboard reports | All families beat preregistered baselines at stated coverage |
| Phase 6 | AI PM proof | PostHog funnel, feature flags, onboarding experiment, evidence portal, case study and pitch demo | Portfolio shows product decisions, model evidence, risk and learning plan |
| Phase 7 | Retailer readiness | Mock integration adapters, chart review, outcomes, security, load/failure tests, runbook and pilot analysis plan | Retailer can review scope, data contracts, controls and pilot gates |

## Recommended sequence

The fastest path to a credible pitch is to complete Phases 0 through 5 before adding more catalog polish or commerce simulation. Those phases transform the current interface into an evidence-bearing product. Phase 6 packages the work for AI Product Manager interviews. Phase 7 starts only when the end-to-end evidence release is stable.

# Risks and Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Synthetic results look like business proof | High | Label every artifact; separate offline behavior from live impact; never translate accuracy into return savings |
| One anchor overgeneralizes across categories | High | Family-scoped anchors, transfer rules, lower confidence, micro-question or abstention |
| Bad garment data creates confident errors | High | Provenance, validation, review queue, versioning, missingness penalties and correction rollback |
| Questionnaire creates account friction | High | Optional card, PDP trigger, two screens, skip, suppression, usability and funnel experiment |
| Confidence is misunderstood | High | Qualitative bands only after calibration; tradeoff language; no guarantee copy |
| Free services pause or hit quotas | Medium | Hard limits, compressed images, controlled production deploys, seeded local demo and documented recovery |
| Public repo exposes secrets or data | High | Secret scanning, environment templates, generated synthetic data only, no real shopper exports |
| Retailer and MeasureOnce roles remain unclear | Medium | Fictional retailer shell, distinct fit badge, architecture and contract diagrams |
| Sparse categories hide behind aggregate metrics | High | Per-family and per-category reports with sample counts; no launch if a family lacks evidence |
| Portfolio claims legal compliance | High | Demonstrate controls but state that counsel, contracts and production infrastructure are required |

# Current Build Audit and PRD Changes

| Area | Current state | Version 3 action |
| --- | --- | --- |
| Catalog breadth | Built | 200 products, 100 per collection, 11 categories |
| Original photography | Built | 600 unique local images at 800 by 1000; retain generation and rights manifest |
| Multi-brand retailer | Missing | All 200 products are MeasureOnce Studio; redistribute to fictional brands |
| Questionnaire | Needs redesign | Five stages, universal regions and preselected answers; replace with two explicit category-aware screens |
| Authentication | UI simulation | Email and password fields only set a local boolean; implement Supabase Auth |
| Persistence | Local only | One flat anchor in localStorage; implement account-backed multiple anchors |
| Garment data | Display sample | Four formula-generated product-level values; implement size-level family schemas and provenance |
| Recommendation | Simulation | Product-seed size selection ignores answers; implement versioned scoring service |
| Confidence | Misleading | Fixed 96 and 92 percent values; remove until calibration |
| Safe fallback | Missing | Always answers; add ABSTAIN and UNAVAILABLE |
| Evaluation | Engineering only | Build checks and catalog integrity exist; model, usability and business results do not |
| Dashboard | Missing | Add evaluation, data-quality and replay portal |
| Commerce | Simulation | Bag and checkout continuity work locally; retain as a clearly simulated handoff |

## Changes from version 2

| Area | Version 3 change |
| --- | --- |
| Customer and market | Adds US launch and a department-retailer ICP; selects Nordstrom-like first pitch and Macy's-like second |
| Onboarding | Replaces the five-stage flow with an optional, PDP-led, two-screen setup and rare micro-questions |
| Category scope | Expands the evidence release from trousers and jeans to all 11 mock categories across five families |
| Catalog truth | Corrects the current-state claim from multi-brand to single-brand and makes fictional multi-brand conversion P0 |
| Image rights | Marks replacement with original AI-generated assets as resolved, with a manifest follow-up |
| Infrastructure | Adds a factual zero-dollar stack, limits, identity, database, analytics and CI |
| Evaluation | Defines all-category baselines, selective risk, calibration, slices, counterfactuals and replay |
| Readiness | Separates a pilot-ready portfolio product from an enterprise production deployment |

# AI Product Manager Portfolio Evidence

| Competency | Visible artifact |
| --- | --- |
| Market and strategy | Primary-source competitive map, ICP choice, pitch sequence, differentiation and claims discipline |
| Discovery and UX | Short optional onboarding, progressive disclosure, guest/account paths, research plan and acceptance criteria |
| Data product | Canonical garment and profile models, provenance, retailer contracts, outcome joins and governance |
| AI and ML product | Baselines, calibrated confidence, abstention, slice risk, counterfactual tests, replay and versioning |
| Experimentation | Feature flags, funnel instrumentation, usability study, shadow mode and randomized pilot design |
| Trust | Data minimization, purpose controls, RLS, export/delete, claim inventory and safe fallback |
| Execution | Prioritized requirements, free-stack constraints, phase gates, risks, CI and operational readiness |
| Communication | A live shopper demo, internal evidence portal, reproducible evaluation report and retailer pitch narrative |

The strongest portfolio story is not that the UI looks complete. It is that the product owner identified where the prototype overclaimed, chose a smaller and more defensible market position, defined the data and uncertainty contract, evaluated every supported category, and separated synthetic learning from live business proof.

# Launch Gates

| Gate | Readiness level | Required evidence |
| --- | --- | --- |
| Gate 1 | Truthful experience | Identity separation, claim cleanup, optional short onboarding, safe-state designs, accessibility |
| Gate 2 | End-to-end evidence | Real auth and persistence, multi-brand data, all-family scoring, privacy controls, logs and replay |
| Gate 3 | Portfolio publication | Synthetic evaluation and dashboard complete; sources, limitations and image provenance published |
| Gate 4 | Retailer discovery pilot | Mock integrations, security and privacy review, load/failure tests, runbook and offline replay plan |
| Gate 5 | Live pilot | Partner data, legal agreements, shadow phase, powered randomized test and complete return window |
| Gate 6 | Production | Paid infrastructure, SLA, backups, incident response, enterprise identity, monitoring and retailer approvals |

# Open Decisions

| Decision | Owner | Needed by |
| --- | --- | --- |
| Which fictional retailer name and 10 to 12 fictional brands will replace MeasureOnce Studio | Product and Brand | Before Phase 2 |
| Which size systems and variant counts provide enough all-category evaluation coverage | Product, Data and Fit Technical | Before synthetic generator lock |
| What baseline run sets family-specific accuracy and coverage gates | ML and Product | Before tuning |
| What profile freshness period is appropriate for each family | Product, Research and Privacy | Before Phase 3 |
| Which recent-purchase records are eligible as anchors and how returns affect them | Product, Data and Retailer | Before retailer integration |
| Whether chart extraction belongs in the public demo or only the internal evidence portal | Product and ML | Before Phase 5 |
| What partner category and brands provide adequate pilot power and measurement coverage | Retailer, Analytics and Merchandising | Before live pilot |

# Appendix Data Contracts

## Recommendation response

{ "response_type": "RECOMMEND", "size": "M", "confidence_band": "MEDIUM", "reason_codes": ["ANCHOR_CHEST_MATCH", "TARGET_LENGTH_LONG"], "anchor_id": "anchor_123", "garment_record_version": "garment_v7", "model_version": "dimensional_0.3", "evidence_used": ["chest", "shoulder", "body_length"], "alternatives": [{ "size": "L", "tradeoff": "more chest ease" }] }

## Abstention response

{ "response_type": "ABSTAIN", "reason_code": "AMBIGUOUS_SIZES", "message": "We cannot choose confidently between M and L from the information available.", "available_measurements": ["chest", "shoulder"], "missing_measurements": ["body_length"], "garment_record_version": "garment_v7", "model_version": "dimensional_0.3" }

## Minimum trace

request_id, retailer_id, shopper or session ID, target product and available sizes

anchor ID, fit family, explicit region feedback and freshness

garment source records, correction versions, missingness and validation outcomes

candidate scores, family weights, evidence penalties, thresholds and separation

response state, reason codes, confidence band, model version and experiment assignment

# Sources

Research was completed on 17 September 2026. Competitor pages describe vendor capabilities and vendor-reported outcomes; they do not independently prove business impact. Company pages support the retailer-archetype rationale but do not indicate buying intent. Free-tier limits can change and must be checked before deployment.

[S1] True Fit Fit Intelligence Technical Specification. https://www.truefit.com/fit-intelligence-spec Persistent profiles, cross-brand inputs, zero-profile fallback, confidence and integrations.

[S2] Zalando Size and Fit Overview. https://corporate.zalando.com/en/technology/how-zalando-uses-technology-help-customers-find-right-size Reference products, product and shopper signals, and retailer-native fit system.

[S3] Bold Metrics Virtual Sizer API. https://docs.boldmetrics.io/virtual-sizer Measurement-oriented recommendation inputs and no-match behavior.

[S4] Fit Analytics Developer Documentation. https://developers.fitanalytics.com/about-fit-finder/ PDP integration, product feeds and outcome learning.

[S5] California Privacy Protection Agency Frequently Asked Questions. https://cppa.ca.gov/faq Consumer rights and data-governance context.

[S6] Federal Trade Commission Data Minimization Guidance. https://www.ftc.gov/business-guidance/resources/careful-connections-keeping-internet-things-secure Collection and retention minimization principles.

[S7] Baymard Delayed Account Creation Research. https://baymard.com/research-articles/delayed-account-creation Adjacent evidence on delaying account friction; applied here as a product inference.

[S8] Nordstrom Digital Marketplace Announcement. https://investor.nordstrom.com/news-releases/news-release-details/nordstrom-expands-customer-selection-through-launch-digital Curated marketplace, broader brands and sizes, and personalized discovery.

[S9] Macy's Company Profile. https://investors.macysinc.com/company/macys/ Ecommerce platform and market/private brand assortment.

[S10] Netlify Free Plan. https://www.netlify.com/blog/introducing-netlify-free-plan/ Commercial projects allowed on the free plan; hard-limit behavior described by current plan documentation.

[S11] Supabase Pricing. https://supabase.com/pricing Current free database, auth, storage, egress, pausing and support limits.

[S12] PostHog Pricing. https://posthog.com/pricing Current free analytics, flags, replay and monitoring allowances.

[S13] Vercel Terms of Service. https://vercel.com/legal/terms Current Hobby-plan personal and non-commercial use restriction.

[S14] GitHub Actions Billing. https://docs.github.com/en/billing/concepts/product-billing/github-actions Standard hosted runners for public repositories.

[S15] Scikit-learn Probability Calibration. https://scikit-learn.org/stable/modules/calibration.html Reliability diagrams and calibrated probability interpretation.

[S16] National Retail Federation 2025 Retail Returns Landscape. https://nrf.com/media-center/press-releases/consumers-expected-to-return-nearly-850-billion-in-merchandise-in-2025 US cross-retail returns context; not apparel-specific.